BOROUGH OF KETTERING

EAST KETTERING LIAISON FORUM

MEETING HELD: 24th April 2014

Present :	Councillor Lloyd Bunday (Chair)

Councillors Jonathan Bullock, Russell Roberts, Christopher Lamb, Derek Zanger and Shirley Lynch (Kettering Borough Council), Councillors Victoria Lamb (Warkton Parish Council) and Stephen Pickard (Cranford Parish Council), Alan Wordie (Alledge Brook LLP), Dr Tom Kelly (CPRE), Cayti Bilski (Churches Together) and Cllr Jim Harker (NCC)

Also Present:	Cllr Philip Hollobone MP and ten members of the public.

KBC Officers : 	Martin Hammond, Adrian Arnold, Louise Holland, Rebecca Collins, Serena Penny and Rob Harbour

Rachel Paling (Committee Administrator)

NCC Officers : 	Richard Hall (Highways)

Members of the Press : 	 None

Apologies : 	Cllrs Eileen Hales MBE, Ruth Groome, Jan Smith, Linda Adams (Kettering Borough Council), Cllr Christopher Groome (NCC), Toni Wilkin (Weekley Parish Council), Insp Richard Tall (Police) and Bill Warden (Hallam Land)

| REF | Item / Issue | Response/Action | Responsibility | Timescale |
| --- | --- | --- | --- | --- |
| 13.EKLF.49 | NOTES OF MEETING HELD ON 21ST JANUARY 2014 The notes of the last meeting held on 21st January 2014 were agreed by the members of the forum as a true record of the meeting. |  |  |  |
| 13.EKLF.50 | ACTIONS ARISING FROM THE NOTES OF THE LAST MEETING 13.EKLF.43 pg 2 – The Right of Way off Warkton Lane | This would be included in the presentation with Richard Hall later in the meeting. |  |  |
| 13.EKLF.51 | UPDATES A presentation was given to the forum. Timeline for Delivery and Action Plan:- A revised timeline and updated Route Map was circulated. It was noted that some dates had been put back due to funding issues. Alan Wordie reported that it was hoped two final pre-development conditions were to be discharged in the next six to eight weeks. Alledge Brook were working with the designer on Access E and Access F. Target dates had been set for works to start: Access F – August Access E – September School PS4 – September Anglian Water Authority were still working on their design and plans would be submitted in late September 2014. Agreements with SEMLEP and HCA were to be signed imminently. Alledge Brook were in discussions with Kettering Borough Council in respect of branding for the whole area of East Kettering. Planning Applications:- Dates of the next provisional East Kettering Planning Committee dates were noted as 5th & 24th June, but these were subject to change. Further committee dates were to be set from July 2014. There were ongoing discussions with the house builders and Alledge Brook and it was anticipated that the pre-commencement conditions would be submitted shortly and then work on site could commence May 2014. Variation of Condition Application 2 (VOC2) The VOC2 seeks to: Vary the Strategic Master Plan, Phasing Plans and Land Use Schedule Amend the phased approach from 3 Phases of development to 2 Phases Amend the trigger point from 1750 to 2700 dwellings for the conditions requiring highway improvements at junctions 10 and 10A A public consultation had commenced which would finish on 22nd May 2014. Infrastructure Highways Works A Highways Works Safety Programme was to be submitted. A technical approach had been taken, with appropriate licences approved, to time work through the school summer holidays to minimise disruption. The same co-ordinating approach would be taken when doing Access D, E and F, linking in with schemes for St. Botolph’s Road/Barton Road and Woodlands Ave/Barton Road. At the previous forum meeting a comparison had been requested of Access E to the Poynton Scheme. However, it was noted that the location was different and although the parallels made at the meeting were valid, the most appropriate junction form regarding capacity, remained a traffic light system. Richard Hall (Highways) advised that it was felt the Wicksteed Park junction had insufficient road for the amount of traffic manoeuvres. There was an option to add two extra lanes to the junction and this would be promoted to the department that provided the funding. It was also felt necessary for Pytchley Road roundabout scheme to have two lanes coming from Barton Seagrave, one to turn left onto A509 and the other to turn right onto A6 towards the town centre. Discussions had taken place with residents in relation to traffic calming in Warkton Lane to look at the impact from the Deeble Road access. The Windmill Avenue/Deeble Road junction was currently going through a design exercise. The existing Right of Way off Warkton Lane was to be kept and would not be affected by the delivery of the new Access E junction arrangements. Junction 10/10a Business Case A business case had been submitted to DFT/BIS/CLG, along with SEMLEP and NEP in early April. On 18th April 2014 a positive minister meeting had taken place about the case. Bids had been submitted to request funding from the Local Growth Fund (BIS), by SEMLEP for J10a of £15million and by NEP for the WeWa of £15million. Primary School It was noted that the PS4 would be delivered first instead of PS2. The PS4 would be delivered by September 2015, earlier than required. Plans of PS4 by GSS Architecture, were circulated to the members. Construction Management Plan (CMP) Plans had been approved for the E, F and SUD’s applications. A CMP would also accompany the approval of KET/2013/0213 (DWH). It was noted the CMPs set out the standards of construction practice, to minimise negative impacts on the local community and the environment. Developer Contributions/S106 Agreements It was noted that a Deed of Variation was outstanding Hallam Land was expecting to submit an imminent plan which was expected to be signed off at the end of April 2014. Discussions were on-going with Persimmon Homes. |  |  |  |
| 13.EKLF.52 | QUESTIONS ON UPDATES Q Members raised the importance of bringing forward both the traffic calming measures for Warkton Lane, and the capital cost of the WeWa, as early as possible within the development. It was also acknowledged that traffic calming for Cranford was as important. Q In relation to Access E a lot of emphasis has been put on a roundabout causing queues of 250 vehicles, was there a figure for the traffic lights scheme? And how many properties was it based on? Q In respect of Landscaping, when would there be details on this? Q Why are we asking for variations on conditions amending from three Phases to two Phases and amending the trigger point from 1,750 to 2,700 houses before Junction 10a is implemented? Q Can the whole of Cranford Road have traffic calming? Q Could an underpass for Junction 10/10a be considered in the Business case? Q Can it be noted that works traffic for the roundabout on Warkton Lane/Deeble Road should not come through Warkton as the bridge would not take the weight. | A Acknowledge the need for these issues to move forward on the agenda, however, they require funding to be put in place. Cllr Jim Harker, as leader of the County Council, confirmed that funding would be brought forward. Cranford Road was in the first phases, with specific provision being made to generate £65,000 quickly, in order to bring in traffic calming. However, this was also dependent upon Persimmon Homes starting to build. A All the junctions were assessed to show all three versions with queuing figures for all phases of houses. A link could be provided to the technical document. A A strategic landscaping scheme was being looked at initially and then plot landscaping in respect of houses. There were also plans for early planting. A There were originally 91 conditions to be met which were preventing delivery, so this has had to be changed in order to move forward. The sooner J10a was delivered the better for the whole practicability of delivery of the scheme. However, there is a combination of issues and is part of an on-going debate. A traffic calming scheme would be worked up by the County Council in due course, once the Persimmon development commenced. That traffic calming scheme will be consulted on, which will include local residents and the Parish councils. A The request for an underpass has been noted. In the pre-application process, the best option will need to be demonstrated and this is when an underpass could be considered. A Contractors will be advised to use the A14 where possible. | Adrian Arnold to provide to Dr Tom Kelly |  |
| 13.EKLF.53 | PUBLIC QUESTION AND ANSWER SESSION Q In respect of the primary school being open before East Kettering homes are developed, will this attract other residents of Kettering to put their children there? This would also increase traffic movements. Q If the trigger point for J10a is increased from 1750-2700 dwellings, how will the current junctions cope and where will the extra traffic go, as there is significant queuing already? Q How many car parking spaces are being allocated per household/plot? Are there plans for cycle shelters? | A There is an on-going piece of work with NCC and the applicant re the design of traffic movements for dropping children into and out of the school. Also working with NCC with regards to the placements of children to the school be rolled out in phases to ensure children attend from the catchment area. A The model looks at growth of traffic to the year 2026. The original model showed J10a being formed at 1750 dwellings. A model for 2700 dwellings and the impact on existing roads is in consultation at the moment. The model will have to show there is not an adverse impact to traffic issues. A Car parking spaces would be considered when applications were submitted, as conscious of parking issues on other developments. David Wilson had already made provisions in their plans for parking as well as areas for Visitor parking. Cycle provision was also being planned into development. The design code states that garages must take a car, bike rack and work benches etc. |  |  |
| 13.EKLF.54 | ITEMS FOR NEXT MEETING Update on Sewerage Sustainable Urban Development Public Transport Plans |  |  |  |
| 13.EKLF.55 | DATE OF NEXT MEETING 19th June 2014 |  |  |  |

(The meeting started at 6.00 pm and ended at 7.50 pm)

Signed …………………………………………………………………………………………………

Chair