Version 10

# Text boxes

Outline approval kept alive - RM’s submitted (Hallam & Persimmon)

A14 jnct 10a and WeWa design principles and costs – on going

Drainage Strategy Applications submitted – Committee Approved

Government, HCA, LEPS, NIP Funding agreed £17.34m

RM consultations underway.

Access D being examined.

S106 renegotiated

Full application – Taylor Wimpey

Drainage strategy being examined in detail for foul sewage

Discharge and variation of conditions submitted including foul drainage.

A14 jnct10a design work starting. WeWa business case being formulated

Submission of Reserved Matters for Surface Water Drainage and Accesses D, E and F

Please note that this timeline is part of on-going work and is subject to change

Extension of Time applications submitted (on hold until autumn)

March 2013

April 2013

May 2013

June 2013

July 2013

August 2013

September 2013

October 2013

November 2013

December 2013

Collaboration Agreement due for completion – summer.

Not Yet Completed

Site clearance work due to start - summer

Reserved Matters - David Wilson/Barrett approved by committee on 4th February

Reserved Matters - Surface Water Drainage approved by committee on 4th February

Discussions to start on District Centre design

Discharge of RMA conditions (materials etc)

Application for primary school submitted (PS4)

Access F Approved at committee on 4th February

Access E approved at committee on 27th February

Access D approved at committee on 27th February

WeWa business case to be confirmed. A14 j10a principal costs and design agreed for funding bid.

January 2014

February 2014

March 2014

April 2014

May 2014

June 2014

July 2014

August 2014

September 2014

November 2014

December 2014

October 2014

Work due to start for Access D (Warkton Ln/Deeble Rd), other road improvements and traffic calming works – late Autumn

Taylor Wimpey & Persimmon revised Reserved Matters due to be submitted

SUDS Attenuation Basin due  winter 2014/15

Foul Drainage Strategy work start.  Complete late summer 2016

Taylor Wimpey revised Reserved Matters application received

Roxhill Business Park  reserved matters application potentially due in

SUDS works due to start summer

Primary school approved by committee 23rd July

Access F works due to start. Phase 1 interim – winter/spring 2015

Collaboration agreements due to be completed in Autumn (Nov/Dec)

Reserved Matters applications for internal road links to be submitted

Discharge of conditions for internal roads

Health options discussions for District Centre

Business Case for Jnct 10a to be submitted to Central Government – autumn

First Primary School (PS4) starts on site – autumn (Nov)

J10 works with Roxhill development A6 alignment works due to start late summer

First house completed. Potential RMA submitted for E3 employment site

Road from new Access F / jnct10 into centre of site due to complete

Road from Access E (Barton Rd/ Warkton Ln) to the school due to be completed

Access D (Warkton Ln/Deeble Rd) works due to complete

Other RMA applications to be submitted

Access E (Barton Rd/Warkton Ln) traffic lights due to start

First house foundation due to start – spring 2015

Other road improvements due to be completed - spring

Other internal road construction starts

Taylor Wimpey and Persimmon Reserved Matters application due to committee

Internal road linking Access E to Access F due to start spring

Potentially 180 houses complete from 3 development sites.

By end of 2016 another 290 houses due to be available

Taylor Wimpey possible start on site – late spring

Completion of Access F into site from A14 jnct10

Potential detail RMA for District Centre - summer

Primary school due to open

Persimmon Homes possible start on site - summer

January 2015

February 2015

March 2015

April 2015

May 2015

June 2015

July 2015

August 2015

September 2015

December 2015

November 2015

October 2015

Layout of Public Open Space due in

Other RMA for housing parcels to be submitted

Technical work on J10a may start

SUDS Drainage due for completion

January 2016

February 2016

March 2016

April 2016

May 2016

June 2015

July 2016

August 2016

September 2016

December 2016

November 2016

October 2016

Layout of Public Open Space due in

Possible timetable for Jct 10a delivery could be set out summer 2016

Work on the district Centre reserved matter applications