Please note that this programme of works is on-going and subject to change

Highways Programme Summary V5                                       Dec 2015

| 1 | Junction of Deeble Road and Warkton Lane (Access D) |
| --- | --- |
| Details | Roundabout |
| Delivered through | Redrow – mini roundabout Kettering East – Roundabout |
| Estimated start date | January 2016 |
| 2 | Junction of Barton Road and Warkton Lane (Access E) |
| Details | Double traffic light signals |
| Delivered through | Redrow – Single traffic light junction Kettering East – Double traffic light junction |
| Estimated start date | Spring 2016 |
| 3 | Junction of Barton Road and Junction 10 of the A14 (Access F) |
| Details | Roundabout |
| Delivered through | Kettering East development |
| Estimated start date | Spring 2016 |
| 4 | Junction of Barton Road and Woodlands Avenue |
| Details | Traffic lights |
| Delivered through | Redrow development |
| Estimated start date | January 2016 |
| 5 | Junction of Barton Road and Cranford Road (Junction ’g’) |
| Details | Design work is currently being undertaken |
| Delivered through | Kettering East development |
| Estimated start date | Not yet decided |

| 6 | Junction of Barton Road and St Botolph’s Road |
| --- | --- |
| Details | Traffic lights |
| Delivered through | Redrow development |
| Estimated start date | Not yet decided |
| 7 | Junction of Barton Road and Windmill Avenue (Junction ‘e’) |
| Details | Design work is currently being undertaken |
| Delivered through | Kettering East development Redrow – HIST contributions |
| Estimated start date | Not yet decided |
| 8 | Junction of Barton Road, Pytchley Road and London Road (Junction ‘d’) |
| Details | Design work is currently being undertaken |
| Delivered through | Kettering East development Redrow – HIST contributions |
| Estimated start date | Not yet decided |
| 9 | Junction of Windmill Avenue and Deeble Road (Junction ‘c’) |
| Details | Roundabout improvements |
| Delivered through | Highways with monies from S106 agreement |
| Estimated start date | April 2016 |
| 10 | Junction of Windmill Avenue and St Marys Road (Junction ‘b’) |
| Details | No works commissioned yet |
| Delivered through | Kettering East – Phase II of development |
| Estimated start date | During Phase II of the development |

| 11 | Junction of Windmill Avenue and Stamford Road (Junction ‘a’) |
| --- | --- |
| Details | No works commissioned yet |
| Delivered through | Kettering East – Phase II of development |
| Estimated start date | During Phase II of the development |
| 12 | Junction of Elizabeth Road, Margaret Road and Valley Walk (Access C) |
| Details | No works commissioned yet |
| Delivered through | Kettering East – Phase II of development |
| Estimated start date | During Phase II of the development |
| 13 | Junction of Polwell Lane and Altendiez Way |
| Details | Lining works |
| Delivered through | Redrow development |
| Estimated start date | Not yet decided |
| 14 | Gotch Road Traffic Calming Scheme - Completed |
| Details | Change to priority and car parking arrangement for shop |
| Delivered through | Redrow development |
| Completion date | April 2015 |
| 15 | Cranford Road Traffic Calming Scheme |
| Details | Village gateway feature |
| Delivery | Kettering East development or NCC |
| Estimated start date | Not yet decided |

| 16 | St Catherine’s Road Traffic Calming Scheme |
| --- | --- |
| Details | Alteration to speed limit with light up sign. Visibility Improvements Pedestrian refuge island |
| Delivered through | Kettering East development |
| Estimated start date | Not yet decided |
| 17 | Deeble Road and Warkton Lane Traffic Calming Scheme |
| Details | Raised tables with roundabouts |
| Delivered through | Kettering East development |
| Estimated start date | Not yet decided – dependent on availability of finance |