# BOROUGH OF KETTERING

# EAST KETTERING LIAISON FORUM

# MEETING HELD: 19th NOVEMBER 2008

# Present :

Core Group :  	Sir Peter Fry (Cranford PC) – Chair, Mr Jeff Baynham (BLAG), Mr Reg Barby (Barton Seagrave PC), Mr Peter Chew (Weekley PC), Mr Bill Driver (CPRE), Mr Aldred Drummond (Alledge Brook), Ms Kaarin Goodburn (Poplars Farm Action Group), Cllr Ursula Jones (Warkton PC), Mr Tom Kelly (BLAG), Mr Alan Meninick (Ise Lodge Residents’ Assoc), Mr Max Price (Grafton Underwood PC), Mr Alan Wordie (Boughton Estates)

Associate Group : 	Cllr Linda Adams (Avondale Grange Ward), Cllr Jonathan Bullock (Queen Eleanor & Buccleuch Ward), Cllr Bob Civil (Ise Ward), Cllr Christopher Lamb (Barton Ward), Cllr Alison Wiley (Cabinet Member for Growth, KBC)

KBC Officers : 	Martin Hammond (Deputy Chief Executive), Theresa Nicholl (Development Manager), Sarah Frankham (Administrator)

NCC Officers 	Keith Day and Brian Wooding (NCC Sustainable Transport)

Members of the Public : 	Anthony Swallow, Pru Swallow

Members of the Press : 	Becky Inman (Northants Evening Telegraph)

# Apologies :  		None

| REF | Issue | Response/Action | Respon-sibility | Timescale |
| --- | --- | --- | --- | --- |
| 08.EKLF.029 | TRANSPORT AND ACCESS Brian Wooding (BW) and Keith Day (KD) – Northamptonshire County Council Lack of Weekley/Warkton Bypass and delay of Corby Link Road | Bypass and Corby Link Road still being considered but funding is the issue. Decision expected in Summer 2009. | NCC | 10 months |
|  | Junction 10 of the A14 would not have sufficient capacity to cope with additional traffic generated by approximately 2,500 houses until new junction is built Competition for funding throughout East Midlands, particularly to fund Corby/Geddington and Isham bypasses Public Transport Criteria for determining trigger point for upgrading existing infrastructure. 5,500 new houses, 1.5 car parking spaces = 8,250 cars. 5% modal shift removes 400 = 7,800 extra cars on current roads. How good is the transport model? What is proposed to ease the situation? | Investigations being carried out by Highways Agency regarding traffic impact on local roads. A future Junction 10A may be linked to J10. Ramp metering is being investigated. Infrastructure to support growth in Northamptonshire is considered vital. Various options under consideration, including subsidised public transport. Transport modelling work decides triggers, which remain the same irrelevant of funding levels. Model follows Government guidelines, and has been validated. Developers will have to improve Barton Road and Deeble Road. | HA Regional Assembly NCC/developer NCC NCC/KBC Developers | 2-4 mths for decisions on future investment ditto |
|  | “Grampian conditions” | Land Supply Targets already set within the Core Spatial Strategy (CSS), including East Kettering. If infrastructure not delivered, CSS would be reviewed. | KBC and NCC |  |
|  | Are developers paying towards transport costs? | Yes, for a significant part of highways infrastructure - Weekley/Warkton or Junction 10A, but not all. | DevelopersNCC and KBC |  |
| 08.EKLF.030 | SEWERAGE ISSUES / JOINT PLANNING UNIT Existing sewerage infrastructure in North Northants needs updating. | Study commissioned by Anglian Water and Environment Agency (available on JPU website). Concluded that trunk sewers should be upgraded and new sewer from Desborough to Kettering and beyond, plus spur lines needed. Decision on funding awaited from Ofwat. | OFWAT AW EA | Early 2009 |
| 08.EKLF.031 | GROWTH AGENDA – STRUCTURES AND RESPONSIBLITIES Document presented by Martin Hammond. | See attached. | MH | Attached |
| 08.EKLF.032 | PLANNING APPLICATION – PROGRESS AND UPDATE Health Impact Assessment, Accessibility Strategy, Supplement to Green Structure Document, Affordable Housing Statement and Environmental Statement submitted in August and September 2008. Further information expected including revision of Transport Assessment and Transport Modelling work. Discussions on key issues ongoing with developers and other partners regarding Section 106, maintaining open spaces, cycle routes, etc. Correlation between timescales of various agencies. Date application is due at Planning Committee. Next meeting of Forum. | Further consultation carried out in September 2008. Updated report on Planning section of KBC website. Further consultation planned once all documents received. Key issues will be known, conditions set and Heads of Terms for S106 included when application goes to Planning Committee. Submission already received includes phasing and land use, etc. Subject to change, depending on final application. Timescales will be phased to fit together, once application received. Not known yet, work still ongoing, and dependent upon developer providing information requested to time, on an A14 announcement awaited from Dept of Transport., and resolution of outstanding objections from Environment Agency and English Heritage. Date to be confirmed once most of these issues had been satisfactorily resolved. | All KBC and/or developer | Ongoing |
| 08.EKLF.033 | STRATEGIC GAPS IN RELATION TO EXISTING COMMUNITIES Original document showed strategic gaps between existing and proposed new developments but removed by Inspector of the Core Spatial Strategy. Responsibility for maintaining gaps handed over to local council. | “Strategic Gaps” Briefing Note sets out how KBC will ensure villages do not merge. To be circulated to Forum members. | KBC | Attached |
| 08.EKLF.034 | PUBLICITY The question of whether the existence of this Forum was widely known, and whether it should be further publicised was discussed at length. | Forum minutes already circulated to the press and available on website. Elected members here representing those communities directly affected. Members of the press invited and present at meetings. | KBC |  |
| 08.EKLF.035 | ANY OTHER BUSINESS NCC Transport Working Party | Noted that Cllr Civil chairs working party, recommendations due February. | NCC | Feb 09 |
|  | Northamptonshire Enterprise Limited and North Northamptonshire Development Corporation | Agreed Cllr Wiley to invite both to future meetings of the Forum. | Cllr Wiley | Jan 09 |
| 08.EKLF.036 | DATE OF NEXT MEETING Flexible, depending on developments. | Noted that the next meeting will be fixed when it was clearer what point the application would be submitted to KBC Planning Committee – it was therefore unlikely that the January date would be needed. | KBC | Jan 09 to confirm next meeting |

(The meeting started at 7.00 pm and ended at 9.30 pm.)

Signed …………………………………………………………………………………………………  Chair