- BACKGROUND

At its meeting on 2nd February 2009, the Town Forum received an update from Shirley Plenderleith – Head of Environmental Health, regarding the progress that had been made regarding the consultation and implementation of new and improved residents parking control zones.

On 15th April 2009, a report was presented to the Executive Committee of Kettering Borough Council detailing the results of the consultation, and presenting the preferred zones for the implementation of residents parking control zones. The committee agreed:

- the continuation of all existing schemes on existing permit conditions pending the implementation of any new schemes;

- the implementation of enforcement model (Option 2) as outlined in the Executive Committee report, being new Kettering Borough Council enforced schemes, with 20 hours out of hours enforcement and 18.5 hours back-office support; and

- residents’ parking zones be introduced in the areas marked in green on the maps attached to the Executive Committee report, subject to the County Council’s agreement.

- UPDATE

Kettering Borough Council continued throughout 2009 to work with Northamptonshire County Council to implement the Executive Committee, and ultimately the local residents, decisions regarding residents parking control zones. Detailed discussions are being undertaking regarding the issues of enforcement options, phasing of the introduction of the schemes, and actual design of the parking zones.

- MILESTONES

On 4th November 2009, statutory consultation as required under the Road Traffic Act was issued by Northamptonshire County Council regarding the implementation of the Hospital Zone, this consultation closed on 27th November 2009. This was followed on the 14th January 2010 by the public notices in the Evening Telegraph. It is hoped, subject to objections received, the scheme will be effective from April 2010.

On 10th November 2009, Northamptonshire County Council Cabinet agreed in principle for delegated powers to be given to Kettering Borough Council for the issuing of residents parking permits and to carry out enforcement of parking violations in Residents Parking Schemes in the Kettering area, delegated authority being granted to the Portfolio Holder for Environment, Growth and Commissioning, in conjunction with the Director for the Service, to take this forward and approve the final agency agreement for the delegation of powers.

On 12th January 2010, statutory consultation as required under the Road Traffic Act was issued by Northamptonshire County Council regarding the implementation of the Wicksteed Park Zone, this consultation running until the 5th February 2010, will be followed by public notices and it is hoped that the scheme will be effective from May 2010, subject to objections received.

- NEXT STEPS

Work is progressing with Northamptonshire County Council to programme the improvements to the further residents parking controls zones for delivery during 2010 / 2011.

# Text boxes

1.	PURPOSE OF REPORT

To update members of the Town Forum with regard to the situation in Kettering Town regarding residents parking.