# BOROUGH OF KETTERING

# EAST KETTERING LIAISON FORUM

# MEETING HELD: 16th July 2009

# Present :

Core Group :  	Sir Peter Fry (Cranford PC),  Mr Jeff Baynham (BLAG), Cllr Reg Barby (Barton Seagrave PC), Cllr Ursula Jones (Warkton PC), Cllr Jim Hakewill (KBC), Cllr Peter Chew (Weekley PC), Graham Bell (Churches Together)

Associate Group : 	County Cllr Christopher Groome  County Cllr Carolyn Maxted (Grange), Cllr Christopher Lamb, Cllr Jonathan Bullock, Cllr Paul Corazzo, Cllr Linda Adams, Cllr Russell Roberts,

KBC Officers : 	Martin Hammond (Deputy Chief Executive), Cath Harvey (Head of Development Services), Rachel Paling (Committee Administrator)

NCC Officers :	None

Other attendees :	Ms Kate Henderson (Boughton Estates)

Members of the Public : 	Anthony Swallow, Pru Swallow, Mr Tom Kelly (BLAG), Murray Scott, Paul Lashmar (BLAG), Mike Barrs   (Barton PC)

Members of the Press : 	None

# Apologies :  	Ms Kaarin Goodburn (Poplars Farm Action Group), Mr Alan Meninick (Ise Lodge Residents’ Assoc), Cllr  Max Price (Grafton Underwood PC), Cllr Bob Seery

| REF | Issue | Response/Action | Respon-sibility | Timescale |
| --- | --- | --- | --- | --- |
| 09.EKLF.001 | ELECTION OF CHAIR Cllr Reg Barby proposed Cllr Ursula Jones as Chair and Cllr Christopher Lamb seconded. | It was agreed that Cllr Ursula Jones would be Chair for the following year. |  |  |
| 09.EKLF.002 | APPOINTMENT OF DEPUTY CHAIR Mr Jeff Baynham stood down as Deputy Chair. | The Deputy was to be nominated at the next meeting. |  | 23rd September 2009 |
| 09.EKLF.003 | WATER SUPPLY & SEWAGE TREATMENT (Cath Harvey- Kettering Borough Council) | A paper was distributed showing comments from the Environment Agency, which addressed the need to invest in creating sufficient sewage capacity of Broadholme Works to accommodate all the planned development in North Northamptonshire. Anglian Water had submitted an investment request for new capital works to OFWAT. Decision to be made in September. The view of the forum members was that tankering or installation of septic tanks was an undesirable solution, and that should be conditioned out in any planning consent. The proposed condition read:-. “Notwithstanding the provisions of sections 94,98 and 106 of the Water Industry Act 1991, no development shall commence until details of a scheme, including phasing, for the provision of mains foul water drainage on and off site has been submitted to and approved in writing by the LPA. No dwellings shall be occupied until the works have been carried out in accordance with the approved scheme.” An endorsement was given by the Forum for this condition to be included in the Planning application. Clarification was requested on the exact definition of the Condition. An update was also requested on infrastructure funding at a future meeting. | Cath Harvey Cath Harvey | September 2009 23rd September 2009 |
| 09.EKLF.004 | A14 – JUNCTION IMPROVEMENTS AT 10 OR A NEW 10A (Cath Harvey- Kettering Borough Council) | A paper was circulated and the forum advised that Kettering Borough Council had not formally received any submission as part of the planning application for a new junction on the A14, nor had formal comments been made by the Highways Agency on this matter. Informally, the Highways Agency had stated that having assessed it, a new junction (10A) was technically possible and would be acceptable. It was noted that if a new junction 10A came forward, paid for by the developer, then Junction 10 would need to close because the two junctions would be too close together, and would not satisfy current government policy or safety considerations. Comparison was made to Junctions 3&4 being very close together and both in full use. It was reported that the Highways Agency may ask to include a Grampian condition within any planning consent which required no development, to occur after a certain point (about 1750 houses), until a satisfactory solution to access the development from the A14 is approved by them. A letter from the Highways Agency showing their views and the exact proposal was awaited by the Borough Council. Concerns were raised that the Grampian condition should go through the correct planning process and procedure. Community groups would be formally consulted should the Highways Agency include the condition in the application. | Cath Harvey | 23rd September 2009 |
| 09.EKLF.005 | PLANNING: DECISION MAKING | No confirmed date available at present. However, earliest time could be in September. Concerns were shown that views and issues could not be heard or discussed as representatives from the Developers, Environment Agency or Highways Agency had not attended this meeting. A request was made that the Avondale Grange residents be kept up-to-date by the Council. It was suggested that the Borough Council’s magazine ‘Voice’ could be used as a communication tool. |  |  |
| 09.EKLF.006 | PROVISION OF NEW JOBS (Cath Harvey- Kettering Borough Council) | A paper was distributed to the Forum. It was also reported that the Borough Council was working with Tresham Institute and Further Education providers to develop FE and HE provision within the Borough. Concerns were expressed that the employment provision shown near the current Junction 10 would be less accessible if the slip roads to that junction were eventually lost. |  |  |
| 09.EKLF.007 | ANY OTHER BUSINESS | The Highways Agency would be holding a public exhibition on 11th-12th September in the Cornmarket Hall to explain their plans for ramp metering and road widening of Junctions 7-9 of the A14. It was noted that the opening and celebrations of the new Market Place, would start on August 27th and continue over the bank holiday weekend. Everyone was welcome. |  |  |
| 09.EKLF.008 | DATE OF NEXT MEETING | The provisional date of the next meeting is scheduled for 23rd September. It was noted that this might need to be changed if the Planning Committee to determine East Kettering was scheduled very close to it |  |  |

(The meeting started at 7.05 pm and ended at 8.40 pm.)

Signed …………………………………………………………………………………………………  Chair

rap