2.	BACKGROUND INFORMATION

2.1	Kettering Borough lies within the Milton Keynes and South Midlands (MKSM) growth area and is expected to facilitate growth of some 13,100 homes by 2021.

2.2	Members have made their priorities for infrastructure and jobs-led growth clear – these are the prerequisites of growth. Members have indicated they wish to use the growth agenda to leverage three key and interrelated ambitions for the borough; namely:-

- A better offer for our town centres

- A better education and training offer

- A better employment offer – high grade, higher density jobs

  - The mutually supportive role of these three aspirations cannot be over-stated. The town centre and the skills base will be persuasive to inward investors. Similarly, high grade employment supports a vibrant town centre.

  - The Council’s vision is to create town centres that are:

- Characterful

- Distinctive, and

- Fun

These three key words – enshrined in the Kettering Town Centre Area Action Plan - will help to ensure that the town centre is more than just a place to shop. It will have an experiential offer that encourages visitors to spend time in, and enjoy, our town centre.

- SUITE 16 UPDATE

Market Place Restaurants

  - Since the last meeting of the Executive, work has progressed apace on the Market Place Restaurants site. The site is now fully secured with timber hoardings to the Market Place and Sheep Street elevations, and Herras fencing to the church drive. Works to underpin the boundary walls are ongoing and the demolition of the old Market Place Store continues.

  - In the coming month, the main archaeological works will commence followed by the excavation of the whole site. Piling will then begin as the basement starts to take shape.

3.3	At the time of writing this report, the project is on target for completion in Spring 2011.

Public Realm Phase 2/3

  - At last month’s Executive the appointment of contractors for the next phase of Public Realm works (to Market Street, Sheep Street and the Parish Church Forecourt) was decided. At the time, the report was considered in private due to the commercial sensitivity of the tender returns.

  - The decision made by the Executive on 22nd April 2010 was to approve, subject to contract, the appointment of Balfour Beatty for the Public Realm Phase 2/3 Contract and to authorise the Head of Democratic and Legal Services to agree the contract terms and conditions, including a joint project to re-pave the Parish Church Driveway.

  - The specific reference to the works to the Church driveway recognises the partnership approach which the Parish Church and Borough Council have enjoyed for the past two years. The re-paving of the driveway will connect the already-committed paving of the Church Forecourt and Sheep Street; thereby achieving significant improvements to the setting of the Parish Church and better-integrating it into the Market Place and surrounds.

3.7	This coming 2 months will see the detailed designs for the scheme finalised and long-lead materials ordered (the granite can take as long as 12 weeks to arrive). The Temporary Traffic Regulation Order (TTRO) and Traffic Regulation Order (TRO) processes will also commence. The former has a 12-week lead-in period and is needed to temporarily divert traffic and allow work within the highway. The latter is required to formally remove all through-traffic from, and re-provide replacement parking outside of, the Market Street area.

  - Following the finalising of the detailed designs, we will then seek technical approval from the County Council in accordance with the requirements of the section s278. The section 278 will mean that the completed scheme is ‘adoptable’ by the County Council as Highway Authority.

  - The programme proposed by Balfour Beatty will subsequently see the works commence in Summer 2010. The programme shows a phased approach which will see the scheme completed in a number of sections in order to minimise disruption to residents and businesses.

  - The first phase will see Horsemarket redesigned to accommodate the new bus stops. On completion of this section of the works the buses will then assume their new routes.

  - Subsequent phases will see Market Street re-paved, Market Place completed, and then works to Sheep Street will follow. The works to the driveway and forecourt of the Parish Church are likely to appear towards the end of the programme with the exact timing to be determined in consultation with the Parish Church.

  - The scheme will be completed in Spring 2011, in accordance with the Growth Area Funding grant requirements.

Transport Strategy – Kettering Cars Site

3.13	Following the acquisition of the former Kettering Cars Site by Kettering Borough Council in October last year, the old showroom and garage building has now been demolished in preparation for works on the twin roundabout to commence in the summer. The project is 100% funded by Growth Area Funding and is being delivered in Partnership with Northants County Council.

Retail Occupancy Rates

3.14	Kettering Town Centre’s Floorspace Occupancy rates continue to better the national average. Figures recently released for April 2010 show a 3% improvement on figures compared to April 2009, and are now nearly 2.5% better than the national average.

4.	POLICY IMPLICATIONS

Work on the next phase of the Public Realm is supported by the emerging Transport Strategy for growth which has already been considered by the Planning Policy Committee. The Transport Strategy for Growth is an integral part of the Area Action Plan for Kettering Town Centre.

5.	USE OF RESOURCES

The next phase of the public Realm works and Market Place Restaurants have significant levels of external bid funding already secured.

# Text boxes

1.	PURPOSE OF REPORT

To inform members of progress to date on Suite 16

6.	RECOMMENDATION

That the Executive Committee supports the continued investment in, and delivery of, town centre projects through the Suite 16.