- INFORMATION

  - The North Northamptonshire Core Spatial Strategy (NNCSS) includes ambitious growth targets for Kettering Borough.  Significant progress has been made to meeting these through the delivery of houses and jobs.  This is despite wider macro economic conditions that have depressed development activity.  A review of the NNCSS is underway and provides an opportunity to review the ambitious targets that were set at a time when the market was more active.

Employment

2.2	The North Northamptonshire Core Spatial Strategy states that during the Plan period 2001-2021 the net job growth (in all sectors) target will be 16,200 new jobs.  Of these, 1,120 jobs will be in the general industrial sector, 1,870 jobs will be in warehouse and distribution and 3,260 jobs in office or light industry.

2.3	The North Northamptonshire Annual Monitoring Report, December 2011, reported that the total jobs growth in Kettering Borough between 1998 and 2010 was 5,320.  This gives an annualised figure of 443, which is clearly less than the annualised requirement of 810 per annum.

Outstanding permissions granted.

2.4	Table including description of proposal, current position/activity to assist delivery

| Site | Jobs Yield | Commentary |
| --- | --- | --- |
| East Kettering SUE | 3,000 | 14.1ha (42,400 m2) and other B1 (a) units at District Centre (11,550 m2) Planning permission requires that certain conditions are discharged and approval of reserved matters applications submitted on first parcel of land by March 2013 deadline. The Council is working with the Council on a very challenging work programme to achieve deadline. Planning permission requires discharge of remaining pre-commencement conditions and commencement of development by March 2015. Achieving this deadline will be challenging. |
| Kettering Town Centre AAP | 2,139 | 32,000 m2 of total 38,500 m2 at Station Quarter. The Area Action Plan anticipates delivery in the medium term (2016) but this timescale will be influenced by wider macro economic pressures as noted in the Market Commentary Report February 2011 produced to evidence delivery issues within the AAP as part of the examination in public. |
| Cransley Park | 279 | Renewal of extant permission approved 27/01/11. Site fully serviced at ready for occupation. |
| North Kettering (Buccleuch Properties East of A6003 site 10) KET/2007/0052 | 815 | Approved 28/4/10. Development unimplemented to date. |
| North Kettering (Buccleuch Properties East of A6003 Site 8 Area 2a) KET/2007/0148 | 297 | Approved 28/4/10. Development unimplemented to date. . |
| North Kettering (Buccleuch Properties East of A6003 Site 9 Area C) KET/2007/0187 | 52 | Approved 28/4/10 Hotel and restauraent elements implemented. 929m2 office and ancillary retail unimplemented to date. |
| Rothwell & Desborough Urban Extension AAP (Rothwell) | 669 | Emerging Option, application for outline application pending. Identified for 2ha B1 and 2ha B2 through the RDUEAAP Proposed Submission Document. |

Housing

2.5	The North Northamptonshire Core Spatial Strategy states that during the Plan period 2001-2021, 13,100 houses will be provided in Kettering Borough.  To 31st March 2011, Kettering Borough has delivered 5,407 dwellings, more than any other district in North Northamptonshire.  This gives an average annual figure of 541 dwellings, just 158 short of the total target for 2001-2011.

2.6	As at 31st March 2011 the completions included:

| Site | Completions to 31/03/11 | Commentary |
| --- | --- | --- |
| Mawsley | 870 | 14 dwellings still to complete 884 in total |
| The Grange, Desborough | 779 | 27 under construction Completion due 2012 |
| Furnace Lane, Kettering | 51 | Development complete Full planning application for 51 residential dwellings. The dwellings include 41 affordable and 8 market housing Of the 41 affordable housing units, 12 will be through shared ownership while the remaining 29 will be rented |
| Pioneer Avenue, Burton Latimer | 37 | Development complete 100 % Affordable |
| Dalkeith Place, Kettering | 45 | Development complete 100 % Affordable |
| Jubilee Street, Rothwell | 73 | 73 out of 245 units complete |

2.7	Sites with full or outline planning permission include:

| Site | Yield | Commentary |
| --- | --- | --- |
| Higham Road, Burton Latimer | 248 | Under construction Outline ARM Completion due 2014 |
| Cranford Road, Burton Latimer | 208 | Under construction Approx 15 built to date |
| Hawthorn Road, Burton Latimer | 80 | Outline Consent expires 22nd December 2013 |
| Tresham Institute, Kettering | 107 | Under construction Completion due 2013 |
| Harrington Road, Rothwell | 104 | Outline consent only, all matters reserved except access |
| Polwell Lane, Barton Seagrave | 450 | Outline planning permission granted and conditions being discharged, starting on site later this year ARM’s submitted for Roads/Drainage Landscaping Phase 1 Housing (for 123) Awaiting approval |
| Convent site, Kettering | 60 | Application for renewal of consent to be determined |
| Thurston Drive, Kettering | 43 | Started on site Completion expected 2013 |
| Kettering Sustainable Urban Extension | 5,500 | Planning permission requires that certain conditions are discharged and approval of reserved matters applications submitted on first parcel of land by March 2013 deadline. The developer is working closely with the Council on a on a very challenging work programme to achieve this deadline. Planning permission requires discharge of remaining pre-commencement conditions and commencement of development by March 2015. Achieving this deadline will be challenging. |

- CONSULTATION AND CUSTOMER IMPACT

3.1	Consultation is undertaken if sites are identified through a plan making process and also when planning applications are submitted.  In some cases, consultation is also undertaken when applications are made for the discharge of conditions.

- POLICY IMPLICATIONS

4.1	The Development Plan, comprising the East Midlands Regional Plan and the North Northamptonshire Core Spatial Strategy sets out the level of growth for Kettering Borough.  Levels of growth in the Borough should reflect those set out in these plans.

- FINANCIAL RESOURCE IMPLICATIONS

5.1	The recommendations in this report have no direct financial consequences.  The activities recommended can be accommodated within the existing budget framework.  Delivery of development within the Borough will lead to greater economic activity.

- HUMAN RESOURCE IMPLICATIONS

6.1	The recommendations in this report have no direct human resource consequences.  The activities recommended can be accommodated within the existing staff resource.

- LEGAL IMPLICATIONS

7.1	There are no legal implications arising from this report.

Background Papers:		Previous Reports/Minutes:

Title of Document:		Ref:

Date:		Date:

Contact Officer:

# Text boxes

1.	PURPOSE OF REPORT

The purpose of this report is to provide Members with an update on the delivery of planning permissions for strategically important employment and housing development proposals in the Borough, and to outline how officers are working to assist their delivery.

RECOMMENDATION

The Head of Development Services recommends that officers continue to:

- Lobby Government to raise the profile of development at Kettering

- Develop, co-ordinate and submit bids to Government and other agencies for funding to assist in the delivery of development in Kettering Borough

- Broker relationships between developers of schemes within the Borough where co-operation and co-ordination between them may assist delivery of development

- Provide planning expertise and capacity to assist in the co-ordination and development of technical work to support the discharge of planning conditions and the applications   for the approval of reserved matters conditions and the applications for the approval of reserved matters

- Provide planning expertise and capacity to respond to the submission of applications to discharge planning conditions and applications for the approval of reserved matters

- Report progress of developments back to members in 6 months.