2.	INFORMATION

2.1	The Kettering Town Centre Area Action Plan (AAP) was examined by an independent inspector in March 2011 and was found to be sound.  The AAP was subsequently adopted by the Council on the 6th July 2011.   The plan sets out the aspirations for the town centre and surrounding area up until 2021, and sets out the Council’s strategy and policies to meet those objectives.

2.2	The adopted AAP includes a policy on implementation and monitoring.  The plan sets out a monitoring framework to check the effectiveness of the plan in delivering its objectives.

2.3	This report has been written to evaluate the progress that has been made in delivering the plan’s objectives, in the year since the adoption of the AAP.

2.4	The Council has also updated the Kettering Town Centre Healthcheck and this is attached at Appendix 1.  The Healthcheck was originally competed in August 2009, and has been updated in both February 2011, and now August 2012.

2.5	The results of the AAP monitoring exercise are shown in detail in the monitoring framework table at Appendix 2.  Below is a summary of the results of the monitoring exercise of the AAP, discussed under the 7 objectives of the AAP.

Monitoring Results

AAP Objective 1: Create a zoned, vibrant town centre which makes best use of available land and existing buildings and maximises potential for regeneration

2.6	The AAP has a target of at least 38,500sqm new office space in the plan area by 2021.  In the year since the plan was adopted, there has been a loss of 471sqm.   The focus for new office development in the plan area is the Station Quarter.  The Council are working closely with Network Rail, East Midlands Trains and land owners in the Station Quarter to bring forward development in that area, including the development of a hotel.

2.7	The AAP has a target of 957 new dwellings in the plan area by 2021.  Since the plan was adopted 84 units have been completed.  The Council has therefore already delivered 9% of the minimum requirement.

2.8	Discussions are continuing with the landowner of site SSQ5 (the corner of Queen Street/Horsemarket) which is allocated for commercial/leisure use. Part of the site has planning permissions for retail/restaurant use and a hotel (KET/2011/0196) granted in August 2011.  The part of the site that fronts onto Horsemarket has planning permission for retail, and Health club and hotel (KET/2011/0152).  Development on that part of the site has commenced.

2.9	At the examination of the AAP, the Council committed to producing and consulting upon a Development Appraisal for the Cultural Quarter within 24 months of adoption of the AAP.   This has not been progressed this year.  However, the Council has been continuing its work with public sector partners in increasing the range of services available from the Council offices (phlebotomy, CAB, Inland Revenue, civil ceremonies, registrars) and that this approach will continue for the foreseeable future.  The Council have also rationalised the offer of the Tourist Information Centre and moved that into the Council offices, thereby freeing up the coach house for an attractive independent café, Java Java.  The parking trial on London Road car park is also set to run for a year from this month.

AAP Objective 2: To implement a step change in quality retail offer incorporating 20,500sqm

2.10	The AAP has a target of at least 20,500sqm new retail by 2021.  In the year since the plan was adopted, 396sqm of retail floorspace has been developed at Eskdaill Street.  In 2008 Kettering town centre was ranked as 183rd in the national retail rankings and ranked as a ‘sub-regional centre’ in that Index.  Such centres are expected to offer a strong national retailer presence and serve a wide catchment.

2.11	The Newland Centre, now in the ownership of Ellandi, contains a concentration of national retailers that are available in the town centre, such as Boots, Body Shop etc.  Ellandi are keen to invest in the centre and this is compatible with the AAP strategy to develop the site adjacent to the Newland Centre (allocated site SHQ1) for new large retail units and additional parking provision.

2.12	The plan has a policy to ensure that no less than 75% of the Primary Shopping Frontage (PSF) is in A1 use (retail).  This is to ensure the vitality and viability of the town centre and retain a strong retail focus.  Since the plan was adopted, the retail units have fallen by less than 1%, and remain at around 75%.  Vacancy rates in the PSF are calculated to currently be 11.56%.  This is a very slight rise since the plan was adopted, but reflects tough market conditions.  The vacant units tend to be smaller units, and so only equate to 8.64% of total retail frontage in the PSF.  In Great Britain as a whole, shop vacancy rates have increased from 11% in the year to June 2011 to 14.6% in the year to June 2012 (Local Data Company).

2.13 	The plan has a policy to ensure that A4 uses (pubs/bars) and A5 uses (hot food takeaways) do not become excessive and erode the retail function of the Secondary Shopping Frontages (SSF).  In the SSF the figures show that both A4 and A5 uses have increased slightly in the last year.  The A5 uses have now reached 8%, which means that further A5 uses should be resisted, in accordance with the adopted policy.

AAP Objective 3: To deliver a new residential community and utilise residential uses to support and complement the quarters

2.14	The plan has a target of 957 new dwellings on the allocated sites; 540 to be within the new residential quarter.  Within the first year, the plan has not delivered any new units on allocated sites.  This is not a concern at this stage as the plan is new and the housing market is currently deflated.  However, permission has been granted within the plan area for a total of 16 additional new dwellings.

2.15	The Market Place Buildings have delivered 10 dwellings in the town centre.  In the past year there has also been progress on several of the other allocated housing sites, including permissions granted in the Shopping Quarter and an application for housing pending determination on an allocated site in the Yards.

AAP Objective 4: To create a town centre characterised by the high quality of urban design, architecture and public realm and respect for heritage

2.16	The plan seeks the provision of new high quality public realm as part of the Wadcroft/Newlands retail development and the development of the Yards.  In addition, public realm improvements in the form of a Station Plaza are also sought in the Station Quarter.  In the residential quarter, new public realm is to be delivered on the Meadow Road site.  As these developments have not begun, the public realm improvements have not yet been delivered.

2.17	The Council has been successful in the early delivery of public realm improvements to both the Market Place and Horsemarket.  The Market Place won several awards including the EMRTPI Award, LGN Street Design Award, Worshipful Company of Paviours Award and SEMLEP Excellence Award.

2.18	The Council are currently working with the County Council to review the pedestrianised area of the town centre, with a particular desire to:

- Reduce traffic in the High Street and Gold Street area;

- Improve the pedestrian and shopping environments;

- Allow more events and markets to take place on the street

- Encourage more on-street dining (a ‘café culture’)

- Drive further private investment.

2.19	MGWSP has been appointed to carry out design work in the period up to April 2013, culminating in new traffic orders to reduce traffic. The implementation of physical gateways is anticipated for soon after (subject to sufficient funds being available). The wider pedestrianisation work is expected to take place once East Kettering starts delivering its s106 contributions to the town centre.  A budget of £190k for the design work has been approved by the Council’s Executive.

  - The Aims and scope of the project are as follows:

| AIMS | SCOPE |
| --- | --- |
| 1. To take forward the public realm principles as already implemented on Market Place, Horsemarket, Market Street and Sheep Street. | Apply the palette of materials and design approaches already implemented |
|  | Utilise the Public Realm SPD particularly with respect to the hierarchy of streets and treatment of key public spaces |
|  | Consider the lessons learned from the implementation of phases 1-3 (as seen in Suite 16 report to Executive from January 2012) |
|  | Continue the review process of Phases 1-3 and implement agreed recommendations, including a CPZ |
| 2. To redress the balance between vehicles and pedestrians and to re-attract town centre users and investors to this part of the town centre; | Implement a new traffic order for the main shopping area which prohibits vehicle movements between set times of the day |
|  | Introduce physical gateways to prevent unauthorised access |
|  | Consider the management of cycle access through the town centre in line with the latest government guidance |
|  | Consider the location of disabled parking spaces in order to manage blue-badge access |
| 3. To provide a design that is safe, functional and robust, and which does not detract from the town’s key buildings | It should allow a café culture to flourish |
|  | It should permit efficient and effective cleaning |
|  | It should provides robustness against accidental and wilful damage |
|  | Signage, where necessary, should be clear but discrete |
|  | The design should not be dominated by ‘Health and Safety’ |
| 4. To ensure proposals consider the needs of the public, businesses and other key stakeholder groups but not to the detriment of the overarching vision of creating an improved shopping experience. | Conduct consultation events and processes to fine-tune the feedback provided through the Kettering Town Centre Area Action Plan and schemes already delivered |
|  | Understand the delivery needs of traders and explore alternative routes where delivery needs compromise the overarching vision for the space |
|  | Understand the access requirements of other key stakeholders and work with them to ensure optimum access whilst not compromising the overarching vision |
|  | Ensure adequate business and stakeholder consultation to allow the input of other key stakeholders |
| 5. To ensure the proposals are integrated with other town centre schemes | Understand the interfaces with other town centre projects and ensure that delivery of this project does not compromise/prevent their future delivery |
|  | Feed into discussions on other key projects (such as the Transport strategy for Growth, East Kettering and Polwell Lane) so as to allow full integration of policy and funding approaches. |
|  | Attend meetings as and when it is necessary in respect of the above. |
| 6. To ensure proposals are fully costed and represent value for money | The design and implementation stages should be costed separately |
|  | Phased delivery of the implementation stage should be costed with allowances made for potential fluctuations in construction costs |
|  | Costs should be assessed against the Outline Costs as identified in the Public Realm SPD and value for money should be proven. |

2.20	The new owners of the Newlands Centre, Ellandi, will shortly be implementing a scheme of improvements to the Centre.  The improvements are expected to include a refresh of the inside of the centre such as lighting, toilets and flooring, as well improvements to the entrances and exterior of the Centre.  Such improvements are consistent with the Council’s aspirations for a high quality public realm environment.

AAP Objective 5: To create a significant increase in office employment space, along with further regeneration opportunities.

2.21	As discussed above, the AAP has a target of at least 38,500sqm new office space in the plan area by 2021.  In the year since the plan was adopted, there has been a loss of 471sqm.   The focus for new office development in the plan area is the Station Quarter.  The Council are working closely with Network Rail, East Midlands Trains and land owners in the Station Quarter to bring forward development in that area, including the development of a hotel.

2.22	The Department of Transport has announced an £800m investment in the Midland Mainline, this includes the cost of electrification and the upgrade of key sections.  The investment will improve line speeds, saving journey times, and providing the opportunity to reinstate two trains an hour north from Kettering, as well as better connections south to London St. Pancras.  The building works will cover the period 2014 to 2019. These improvements will improve the attractiveness of the town as a business location.

AAP Objective 6: To make a safe, welcoming, walkable and well connected town centre

2.23	The plan has a car parking policy for larger housing sites, which requires a car club/car share space for sites of 15 dwellings or above.  In the year since the AAP was adopted, no sites of over 15 dwellings have been granted permission in the plan area, so no car share spaces have been delivered.

2.24	The plan has a policy to provide at least one secure cycle space for each new dwelling.  In the last year, 15 new cycle parking spaces have been secured in association with residential development.

2.25	The plan sets out a number of road and junction improvements in the plan area.   The new double roundabout at the junction of Northampton Road and Northfield Avenue was completed in March 2011 and has been a significant success.  In addition, the removal of through traffic on Market Street and Sheep Street was completed in November 2011.  Both were completed on time in accordance with the AAP delivery schedule.  Further road and junction improvements, public transport and pedestrian and cycle improvements are scheduled for delivery between now and 2016.  The second stages of improvements include the junctions of:

- Bowling Green Road/London Road

- Northampton Road/Station Road/Bowling Green Road

- Rothwell Road roundabout

2.26	Over the first year since adoption, no large scale enhancements to car parks on the Station Quarter sites or Wadcroft site have been completed.  However, the Council are working to generally improve car parks in the town.  The Council are trialling a £1.50 parking fee at the London Road car park (to match that at Newlands) and have undertaken repair works in both the Wadcroft and London Road car parks with new parking meters throughout.  Ellandi are also to be improving the multi-storey car park at Newlands and the bus bays adjacent to the site.

2.27	The AAP provides for several public transport improvements.  The Council has implemented the relocation of bus stops on Sheep Street to Horsemarket and the eastern end of Northampton Road.  These improvements have been completed on time in accordance with the AAP delivery schedule.

2.28	The AAP sets out how pedestrian and cycle movements will be improved in the plan area.  Phase 4 of the public realm scheme will re-consider cycle routes and provision of facilities.

AAP Objective 7: To deliver a green town centre with an emphasis on provision of green infrastructure, renewable energy initiatives and environmentally efficient buildings to encourage green living.

2.29	Several of the allocated sites in the New Residential Quarter are likely to be affected by surface water flooding.  To ensure flooding issues, the provision of urban green space and the enhancement of the Slade Brook corridor is considered in advance of the proposed developments in this area, the plan commits the Council to producing a Surface Water Management Plan (SWMP) and Green Infrastructure Strategy (GIS) by the end of 2012.

2.30	The Council are working with the County Council, Environment Agency, Anglian Water, Wildlife Trust and the River Nene Regional Park on both the SWMP and GIS.  The Council expect a draft GIS by the end of 2012.   A draft SWMP is expected to be completed during early 2013. In the last year, no applications have been approved contrary to the advice of the Environment Agency in the plan area.

3.	CONSULTATION AND CUSTOMER IMPACT

3.1	The monitoring report is for information only, and no consultation is required.

4.	POLICY IMPLICATIONS

  - The monitoring report does not highlight any issues which may require changes to local policy.

5.	USE OF RESOURCES

5.1	There are no direct costs as a result of this report.  However required future revisions to existing policy would have resource implications.

Background Papers:

Title of Document:	Planning Policy Committee Item 6:

Kettering Town Centre Area Action Plan

Date:	20th June 2011

Contact Officer: Susan Garbutt – Senior Development Officer

# Text boxes

1.	PURPOSE OF REPORT

To inform Members of the results of the first Monitoring Report of the Kettering Town Centre Area Action Plan.

6.	RECOMMENDATION

It is recommended that Members note the contents of the report.