Please note this is subject to change as there are a number of items that have on going technical work and agreements to be completed and to be put in place.

# Text boxes

Work on site clearance to start.

EK Committee – conditions.

RMA’s and Full to EK Committee

WeWa road business case to be confirmed.

A14 J10a – principal design and cost agreed for RGF bid.

A14 Jct 10a design principle  and cost agreed.

Government announcements in Autumn statement regarding RGF £30m A14 Jct 10a. RMA – Suds to be submitted.

Drainage strategy to be agreed.

Discharge of conditions and variation of conditions to be submitted including foul drainage.

A14 Junction 10a design work starting. Access F_RMA submit. WeWa Business case being formulated

Drainage strategy being examined in detail for foul sewage

Full application – Taylor Wimpey

Consultations underway. Access D being examined.

S106 renegotiated

Outline approval kept alive with the submission of 2 RMA (Hallam & Persimmon)

Extension of Time applications submit (hold on to until Autumn)

March 2013

April 2013

May 2013

June 2013

July 2013

August 2013

September 2013

October 2013

November 2013

December 2013

Internal road construction starts.

December 2014

EK Committee – Primary school

Discharge of conditions for internal roads

SUDS Attenuation Basin finished.

Jct 10 / Access F works completed. Phase 1 interim,

First house completed: Potentially.

Potential submit RMA - Employment E3 site

RMA for internal road links submitted

Detailed application for A14 Jct 10a to be submitted

E/D – Access works completed. Potential RMA for Primary School.

Jct 10 / Access F works start.

First house foundation started.

RMA – SUDS EK Committee

Discharge of detail RMA conditions

District Centre design discussions start

Drainage works started due to be completed Summer 2016

Access points to start.

January 2014

February 2014

March 2014

April 2014

May 2014

June 2014

July 2014

August 2014

September 2014

October 2014

November 2014

First Primary School starts on site. Ready September 2016

Potentially 50 houses completed from 3 development sites.

January 2015

February 2015

March 2015

April 2015